**Week 4**

**Johnny Hinton, Sam Lazrak, Jerry Phan, and Ryan Hardin**

**Items planned for the past week**

* Focus on frontend work and getting the resources and user profile pages functioning.
* Finish login/registration system
* Attempt to have a searching feature implemented
* Getting the database setup and working properly

**Planned items accomplished**

* Frontend is all setup
* Backend mostly setup, few minor changes needed

**Road blocks (impediments) and your plan to address them**

* Still catching up on understanding GraphQL, more documentation and videos needed to be reviewed.
* Properly getting the GraphQl queries setup and a couple issues with mongodb
* Using other terminals such as Ubuntu however finishes the compilation.

**Items planned for next week**

* Have the project completed with the powerpoint presentation
* If we get done in time, then we want to upload it to AWS
* Minor changes/additions to frontend
* Have the search bar working properly